## Slide 1: E2E Product Management Process High-Level Mapping
R2.2
Personal Systems Services

## Slide 2
Idea
Service Design
Ideation Forum
Service Development
Exec Checkpoint
Service Deployment
Exec Checkpoint
Customer & partner insights
Market & industry trends
Idea Formulation
Strategy Assessment
Product Summit:
Pitch Deck presented by Product Mgmt.
Key questions answered:
What insights are we deriving from
our customers/partners?
What do/will customers want?
Is this a good idea?
Do we want to invest in designing?
If yes move to Service Design, added to POI
Continual Service Improvement
Project Plan via Modular WBS
E2E Service Design Document
Define Value Chain
Feasibility Analysis
Service Pre-build
Rapid Prototype feedback
Exec Checkpoint:
Service Design presented
Key questions answered:
Should we/could we build this?
Do we want to invest in developing?
If yes move to Service Development,
added to POR
Exec Checkpoint:
Service Development presented
Key questions answered:
Are customers/partners satisfied with experience?
Will it work like we thought?
Do we want to launch this service?
If yes move to Service Deployment, launch service
Finalize Service Launch Structure
Finalize Financials
Capability Development
Customer Validation based on CX Testing
Service Launch Readiness based on GTM Strategy
Scaling and Value Chain Testing
E2E Compliance Review
Training & Sales Enablement
Exec Checkpoint:
Validation that Service Deployment is complete
Early Adopter Program Feedback
KPI Tracking
Biz Case Validation
Feedback/Enhancements road mapped
Customer/Market/Ops Insight
Learning and iteration
Phase 1
Phase 2
Phase 5
Phase 3
Phase 4
Exec Checkpoint
Phase Overview: PS Services E2E Product Management Process
R2.2 Guidebook

## Slide 3
Market Insights & Trends
Opportunity Sizing
Service Naming
Confirm KPIs
1-IDEA
2-SERVICE DESIGN
3-SERVICE DEVELOPMENT
4-SERVICE DEPLOYMENT
5-SVC IMPROVEMENT
Plan of Intent (POI)
Plan of Record (POR)
In-Market
Metro Map: PS Services E2E Product Management Process
R2.2 Guidebook
Strategy
Quote to Cash (Q2C) / Portfolio
Product Manager / COE
Delivery
Design Freeze
Idea Formulation
Cross Functional Core Team Engagement -> -> ->
Enablement Strategy
Competitor Analysis
Product Marketing/
Sales Enablement
Launch Manager
Initiate Compliance Reviews
Select Delivery Partners
Q2C Capability Documentation
Define Value Chain
Customer Journey Map
SKU Creation
XYZ
Marketing BOM and Schedule
Product Summit
Key Milestones
Deliverables
Activities
Service Design Details
SW Platform
SW Delivery Commitments
Feature Req’ts
SW Engineering
Service Design Details
Customer Journey
Service Design Details
Service Design Details
Target Customer Profile
Phase 1 Approval
High-Level Value Prop
Alignment
Core Team Staffing
Service Design Details
Initial Design
Engagement Model
Feasibility and Risk Review
Resource Plan
Profitability Analysis
Validation Plan
Launch Timing
KPI Strategy
Exit Reviews
Pricing / Discounting Strategy
Prepare Forecast
Update Playbook & SOPs
Build Capability
High-Level Q2C
Code Development
Code Release
Stage 1 Prototype
Stage 2 Prototype
Development Complete
Dogfooding
Draft Assets
Draft Assets
Draft Assets
Asset Reviews
Exit Reviews
Ramp Plan
Software Signoff
Golden Transaction
GTM Readiness
Delivery Partner Onboarding
Delivery Scaling
Publish Playbook & SOPs
Publish Assets
Publish Assets
Publish Assets
Demo Delivery
Training and Enablement
Value Chain Enabled
Validate KPIs
Compliance Verified
Exit Reviews
Market Launch/FSD
Project Closure
Launch Comms
Service Incubation
Publish WBTs
Review Service Performance
Remediate Performance Gaps
Handover
Delivery Planning
Customer Zero Testing
Q2C RACI
Customer/Partner Insights

## Slide 4
Quick Glance: PS Services E2E Product Management Process
R2.2 Guidebook (1 of 2)
1-Idea
2-Design
3-Develop
4-Deploy
5-Improve
POI
POR
COMMIT
LAUNCH
PRODUCT MANAGER
PRODUCT MANAGER
PRODUCT MANAGER
PRODUCT MANAGER
PRODUCT MANAGER
•Defines/Sizes the Opportunity
•Articulates the Solution
•Coordinates Strategy Alignment
•Presents Idea at Product Summit
•Identify Target Segment/Customer
•Validate Market alignment to Financial Business Case
•Define the Service Design
•Value Proposition
•Launch Strategy
•Routes to Market
•Sales Motions (trans/contract)
•Define SLOs
•Coordinate Pricing Strategy
•Define performance KPIs
Ongoing Management of:
•Customer Journey Map
•Service Design Definition
•Financial Business Case
•Customer Validation Activities
•In-Market Performance and Remediation
LAUNCH MANAGER
Ongoing Management of:
•Project Timing Plan
•Project Resources
•Compliance Approvals
•Service Assets
•Implementation of SKUs
•Project Management and General Oversight
•Closure of Project and Handoff to Markets
LAUNCH MANAGER
COE Group
•Collect feedback from Biz Mgmt on Service Design
COE Group
•Oversee discounting strategy
•Market alignment to Financial Business Case
•Define Tactical GTM Execution Plan
•Localization of Marketing assets
•Identify Early Adopter Accounts
•Monitor Service Incubation
COE Group
•Ensure readiness of performance KPIs
DELIVERY
•Select External Partners and Sign Contracts
•Develop Delivery Capability
•Finalize Delivery Cost Model
•Draft Playbooks and SOPs
•Create Delivery Training Assets
•Complete Partner Onboarding
•Complete Delivery Training
•Enable Capability at Scale
DELIVERY
DELIVERY
•Ensure Delivery Performance to KPIs
PRODUCT MARKETING
•Publish Marketing and Sales Enablement Collateral
•Support Levels 1-2 Sales Training Activities
PRODUCT MARKETING
•Coordinate External Launch Communications

## Slide 5
Quick Glance: PS Services E2E Product Management Process
R2.2 Guidebook (2 of 2)
1-Idea
2-Design
3-Develop
4-Deploy
5-Improve
POI
POR
COMMIT
DELIVERY
QUOTE TO CASH
QUOTE TO CASH
SALES ENABLEMENT
•Select Appropriate Internal Delivery Organization
•Engage Potential External Delivery Partners
•Complete Delivery Capability Assessment and Develop Resource Plan
QUOTE TO CASH
•Develop "high level assessment"
•Prepare High level Q2C process flow diagram
•Produce detailed Q2C process flow
•Prepare and validate test plan
•Conduct pre-testing readiness
•Orchestrate test execution
•Update Q2C process flow diagrams based on test results
•Document and publish RACI
PRODUCT MARKETING
•Define Marketing and Sales Enablement Engagement Strategy
•Prepare XYZ Framework
PRODUCT MARKETING
•Define Marketing BOM and Workback Schedule
•Create External Marketing Assets
SW PLATFORM
•Define technical requirements and feature sets
•Conduct User Experience (UX) design reviews
•Provide SW Engineering commitments
SW PLATFORM
•Oversee code development, testing and release
•Define and execute HP-on-HP software evaluation activities (dogfooding)
SW PLATFORM
•Review and signoff of software readiness
•Provide software demos to business teams
•Testing of software deployment and capability
SALES ENABLEMENT
•Support creation of Sales Enablement assets
SALES ENABLEMENT
•Create Solution Source Pages
•Direct Internal Launch Communications
•Create Web-Based Training (WBT) Modules for Levels 1 and 2 Sales and Pursuit Teams
FINANCE
•Compliance, Risk and Feasibility Assessment; Engage Controllership; Business Case Support
FINANCE
•Post-Launch Support
PORTFOLIO READINESS
•Define Service Enablement Strategy
PORTFOLIO READINESS
•SKU Creation
LAUNCH